# MINI-PROJECT 2
HEALTH INSURANCE FRAUD INTELLIGENCE PLATFORM

Low-Level Technical Specification, Development Context, Experiment Plan, Tradeoffs & Antigravity Instructions

Status: Master implementation specification. This document supersedes the earlier high-level specification. It is intended to be used as the project context for Google Antigravity and as the engineering reference for implementation, progress reviews, demonstrations, and final evaluation.

# 1. Project Scope

Build a local-first web application for health-insurance claim fraud analysis. The system will train and evaluate exactly five classical ML models and five DL models, expose selected models for inference, provide benchmark and explainability views, and provide one genuine agentic investigation workflow. The application layer will use Node.js because the developer already knows Node.js backend development. Python will be isolated to the AI/ML service because the relevant ML/DL ecosystem is Python-native.

React + TypeScript
        |
        v
Node.js + Express  <---->  PostgreSQL
        |
        | HTTP
        v
Python + FastAPI
        |
        +--> preprocessing
        +--> 5 ML models
        +--> 5 DL models
        +--> explainability
        +--> agent tools / agent service

Docker is NOT required for initial development. It is optional for later packaging/deployment. The system must run locally without Docker.

# 2. Dataset: Health Insurance Fraud Claims

File: Health Insurance Fraud Claims.xlsx

Rows: 4,500

Columns: 19

Target: ClaimLegitimacy

Legitimate: 4,230

Fraud: 270

Fraud prevalence: 6%

Observed date range: July 9, 2022 to July 8, 2024

Initial missing-value check: none observed

Initial complete-row duplicate check: none observed

## 2.1 Dataset risk findings

The dataset contains unusually strong predictive patterns. Cluster 1 contains 267 of the 270 fraud cases, while Clusters 0 and 2 contain no fraud and Cluster 3 contains only 3 fraud cases. ClaimAmount also appears strongly separated between classes. This may indicate synthetic construction or engineered shortcuts. High scores must therefore not be interpreted as proof of real-world fraud-detection capability.

DiagnosisCode and ProcedureCode are near-unique in the current data. Approximately 4,495 unique values occur among 4,500 rows. Blind one-hot encoding is not acceptable. PatientID/ProviderID/ClaimID must also be audited for repetition and predictive legitimacy.

ClaimStatus requires a temporal/operational availability review. If it is assigned after adjudication or fraud investigation, using it for prediction would be target leakage.

# 3. Explicit Project Requirements

Exactly 5 ML models must be implemented and benchmarked.

Exactly 5 DL models must be implemented and benchmarked.

One agentic fraud-investigation system must be implemented.

One web interface must expose dashboard, prediction, benchmark, explanation, and investigation functionality.

Benchmarking must include PR-AUC, recall, precision, F1, ROC-AUC, confusion matrix, training time, and inference latency.

Random/stratified and temporal evaluation must be compared.

At least three feature-set experiments must be run.

Model predictions must be deterministic/model-generated; the LLM must not invent probabilities.

Experiment results must be persisted and traceable.

Project progress and important tradeoffs must be documented throughout development.

Initial deployment target is local machine; Docker is optional and not part of the required core.

# 4. Exact Technology Stack

| Layer | Technology | Required? | Purpose |
| --- | --- | --- | --- |
| Frontend | React + TypeScript | Yes | Web UI |
| UI | Tailwind CSS | Yes | Styling/components |
| Charts | Recharts or Plotly | Yes | Benchmarks/EDA |
| Application backend | Node.js + Express | Yes | Business/API layer |
| API validation | Zod or equivalent | Recommended | Request validation in Node |
| AI/ML backend | Python + FastAPI | Yes | Model inference/training service |
| Data | Pandas + NumPy | Yes | Data processing |
| Classical ML | scikit-learn | Yes | Baseline, preprocessing, metrics |
| Boosting | XGBoost + LightGBM + CatBoost | Yes | 3 of 5 ML models |
| DL | PyTorch | Yes | Five DL models |
| Explainability | SHAP | Yes | Tree/local explanations |
| Database | PostgreSQL | Yes | Claims, predictions, experiments |
| Agent orchestration | LangGraph | Yes | Agent workflow |
| Vector retrieval | FAISS | Optional | Similar-claim retrieval if justified |
| Experiment tracking | MLflow | Recommended | Runs, metrics, artifacts |
| Testing | Jest + Pytest | Yes | Node/Python tests |
| Version control | Git | Yes | Progress/history |
| Docker | Docker/Compose | Optional later | Packaging/deployment |

# 5. Responsibility Split

## 5.1 Node.js responsibilities

Frontend-facing API routes

Authentication if later required

Request validation

Claim CRUD/retrieval

Prediction orchestration

Calling Python ML service

Writing prediction/investigation records to PostgreSQL

Benchmark retrieval

Frontend response formatting

Application-level logging/error handling

## 5.2 Python responsibilities

Excel/CSV ingestion for training

EDA utilities

Feature engineering

Reusable preprocessing

Training five ML models

Training five DL models

Model loading/inference

Evaluation

SHAP/attribution

Anomaly detection

Agent tools that need model access

# 5.3 Why this split

Do not rewrite the application backend in Python merely because the ML code is Python. Node.js is retained for the application/backend layer; FastAPI is a small AI/ML service. The developer only needs enough FastAPI knowledge to understand routes, Pydantic models, validation, errors, CORS, and service structure.

# 6. Repository Structure

mini-project-2/
├── README.md
├── PROJECT_SPEC.md
├── PROJECT_PROGRESS.md
├── DECISIONS.md
├── .gitignore
├── .env.example
├── package.json (if root tooling is used)
│
├── data/
│   ├── raw/
│   │   └── Health Insurance Fraud Claims.xlsx
│   ├── processed/
│   └── README.md
│
├── notebooks/
│   ├── 01_dataset_audit.ipynb
│   ├── 02_eda.ipynb
│   └── 03_error_analysis.ipynb
│
├── backend/
│   └── node-api/
│       ├── src/
│       │   ├── server.js
│       │   ├── app.js
│       │   ├── routes/
│       │   ├── controllers/
│       │   ├── services/
│       │   ├── middleware/
│       │   ├── db/
│       │   ├── clients/
│       │   └── config/
│       ├── tests/
│       └── package.json
│
├── ml-service/
│   ├── app/
│   │   ├── main.py
│   │   ├── api/
│   │   ├── schemas/
│   │   ├── preprocessing/
│   │   ├── models/
│   │   │   ├── ml/
│   │   │   └── dl/
│   │   ├── training/
│   │   ├── evaluation/
│   │   ├── explainability/
│   │   └── agent_tools/
│   ├── tests/
│   └── pyproject.toml
│
├── training/
│   ├── train_ml.py
│   ├── train_dl.py
│   ├── evaluate.py
│   └── run_experiment.py
│
├── artifacts/
│   ├── models/
│   ├── preprocessors/
│   ├── benchmarks/
│   └── explanations/
│
├── experiments/
│   └── EXP-*.md
│
└── frontend/
    ├── src/
    └── package.json

# 7. Data Ingestion and Audit

Raw data must never be overwritten. The first implementation milestone is a dataset audit, not model training.

Load Excel using Pandas.

Validate expected columns and target presence.

Record row/column counts.

Record dtypes.

Record missing-value counts.

Record duplicate counts.

Record target labels and class distribution.

Measure unique counts for every categorical/identifier field.

Inspect date min/max and invalid dates.

Inspect numerical ranges and impossible values.

Inspect target association with suspicious features.

Save an audit report.

## 7.1 Data quality checks

assert target_column in dataframe.columns
assert dataframe.shape[0] > 0
assert dataframe["ClaimLegitimacy"].notna().all()
report missingness, duplicates, cardinality, ranges, dates
do not modify data/raw

# 8. Feature Policy

| Column | Initial treatment | Reason | Decision status |
| --- | --- | --- | --- |
| ClaimID | Exclude | Identifier; no intrinsic claim behavior | Review |
| PatientID | Exclude initially | Potential identifier leakage; audit repetition first | Review |
| ProviderID | Exclude initially | Potential identifier leakage; audit repetition first | Review |
| ClaimAmount | Use | Strong numerical claim signal | Use + ablation |
| ClaimDate | Engineer | Create calendar features | Use |
| DiagnosisCode | Do not blindly one-hot | Near-unique categorical | Investigate |
| ProcedureCode | Do not blindly one-hot | Near-unique categorical | Investigate |
| PatientAge | Use | Numerical | Use |
| PatientGender | Encode | Categorical | Use |
| ProviderSpecialty | Encode | Categorical | Use |
| ClaimStatus | Conditional | Potential post-outcome leakage | Audit |
| PatientIncome | Use | Numerical | Use |
| PatientMaritalStatus | Encode | Categorical | Use |
| PatientEmploymentStatus | Encode | Categorical | Use |
| ProviderLocation | Encode carefully | Categorical/generalization risk | Use if justified |
| ClaimType | Encode | Categorical | Use |
| ClaimSubmissionMethod | Encode | Categorical | Use |
| Cluster | Conditional | Extremely strong suspicious shortcut | Benchmark both |
| ClaimLegitimacy | Target | Ground-truth label | Never feature |

# 9. Date Feature Engineering

claim_year

claim_month

claim_day

day_of_week

quarter

is_weekend

Do not use future-derived aggregates. Any historical count, frequency, provider history, or patient history feature must be computed using information available before the claim timestamp. If such features cannot be safely constructed, do not create them.

# 10. Feature-Set Tracks

FEATURE_SET_FULL
    All defensible prediction-time features
    + Cluster only if availability/leakage review permits

FEATURE_SET_NO_CLUSTER
    Same as FULL minus Cluster

FEATURE_SET_CORE
    Claim, demographic, financial, submission and provider attributes
    Exclude IDs and suspicious/post-outcome fields

Optional ablations: remove ClaimStatus; remove ClaimAmount; remove codes; compare code encodings. Every ablation must use the same evaluation protocol.

# 11. Preprocessing Pipeline

Preprocessing must be fit only on training data. Use a reusable transformer/pipeline so that training and inference cannot silently use different transformations.

Separate numerical and categorical columns.

Impute numerical values if missing values arise in future data.

Scale numerical variables where required by the model; tree models do not require scaling.

Encode categorical variables appropriately.

Persist fitted preprocessing artifacts.

Validate input schema during inference.

Never fit encoders/scalers on the test set.

Never oversample before splitting.

For CatBoost, use native categorical handling where appropriate. For the other models, use an explicitly documented encoding strategy. For high-cardinality codes, investigate frequency/target encoding carefully; if target encoding is used, it must be leakage-safe and fitted inside training folds.

# 12. Train/Test and Cross-Validation

## 12.1 Random stratified evaluation

Use stratified splits so fraud prevalence remains represented. During model selection, use stratified cross-validation where practical.

## 12.2 Temporal evaluation

Use earlier claims for training and later claims for testing. The exact cutoff should be chosen after inspecting the date distribution and documented. Do not tune on the temporal test set.

## 12.3 Final evaluation rule

The test set is for final reporting. Validation/CV is for model/hyperparameter decisions. Do not repeatedly inspect the test result and then tune against it.

# 13. Class Imbalance

Fraud is only 6%. The training pipeline must explicitly address imbalance.

Baseline: class weights where supported.

DL: weighted binary cross-entropy and/or focal loss experiments.

SMOTE: optional experiment only inside training folds.

Threshold tuning: validation-only.

Report precision/recall tradeoffs.

A model that predicts every claim as Legitimate can achieve approximately 94% accuracy while catching zero fraud. Therefore accuracy cannot be the primary optimization criterion.

# 14. Five ML Models

| ID | Model | Implementation | Purpose |
| --- | --- | --- | --- |
| ML-01 | Logistic Regression | scikit-learn | Linear baseline and probability reference |
| ML-02 | Random Forest | scikit-learn | Non-linear ensemble baseline |
| ML-03 | XGBoost | xgboost | High-performance gradient boosting |
| ML-04 | LightGBM | lightgbm | Alternative gradient boosting |
| ML-05 | CatBoost | catboost | Categorical-feature-oriented boosting |

All five must share the same dataset split, feature-set identifier, metric definitions, and experiment-recording structure. Hyperparameters may differ by algorithm and must be logged.

# 15. Five DL Models

| ID | Model | Framework | Purpose |
| --- | --- | --- | --- |
| DL-01 | MLP | PyTorch | DL baseline |
| DL-02 | Residual MLP | PyTorch | Deeper tabular network |
| DL-03 | 1D CNN | PyTorch | Experimental feature-interaction architecture |
| DL-04 | TabTransformer | PyTorch | Categorical embeddings + transformer interactions |
| DL-05 | Autoencoder | PyTorch | Anomaly detection |

The 1D CNN requires a defensible feature representation. The autoencoder's anomaly score must not be presented as a calibrated supervised fraud probability unless a separate calibration/thresholding procedure is implemented.

# 16. Model Training Contract

Every supervised model should expose conceptually:
    fit(X_train, y_train)
    predict(X)
    predict_proba(X)  # where supported
    save_artifact(path)
    load_artifact(path)

Every training run records:
    experiment_id
    model_name
    model_version
    feature_set
    split_strategy
    random_seed
    preprocessing_version
    hyperparameters
    metrics
    training_time
    inference_latency

# 17. Benchmark Engine

Create one evaluation module rather than writing separate metric code for every model.

evaluate_model(
    y_true,
    y_probability,
    threshold
) -> {
    accuracy,
    precision,
    recall,
    f1,
    pr_auc,
    roc_auc,
    confusion_matrix,
    calibration_metrics,
    ...
}

PR-AUC is the primary comparison metric. Recall is a key operational metric. Precision and F1 are secondary decision metrics. ROC-AUC is reported for completeness. Accuracy is secondary.

# 18. Benchmark Matrix

Model comparison dimensions:
1. Model
2. Feature set
3. Split strategy
4. Threshold policy

Minimum matrix:
10 models
x 3 feature sets
x 2 split strategies

Not every combination must be tuned equally; document the experiment budget.

The benchmark UI must read persisted results. Never hard-code benchmark numbers into the frontend.

# 19. Threshold and Risk Policy

Define a threshold on validation data. Example risk categories are configuration, not facts:

probability < LOW_THRESHOLD      -> LOW
LOW_THRESHOLD <= p < HIGH_THRESHOLD -> MEDIUM
p >= HIGH_THRESHOLD                -> HIGH

Thresholds must be configurable and documented. A production-style recommendation should prioritize the operational cost of false negatives versus false positives. For the project demo, show how changing the threshold changes the confusion matrix and precision/recall.

# 20. Explainability

Tree models: SHAP global feature importance and per-claim SHAP explanation.

Neural models: Integrated Gradients or another documented attribution method where practical.

Explainability must use the exact model and preprocessing artifact that generated the prediction.

Explanations are evidence of model behavior, not causal proof.

UI should separate raw model evidence from LLM-generated narrative.

# 21. Agentic Investigation Architecture

POST /investigate
        |
        v
Node.js
        |
        v
Python agent service / LangGraph
        |
        +--> get_claim_details
        +--> run_ml_predictions
        +--> run_dl_predictions
        +--> compare_models
        +--> run_fraud_rules
        +--> find_similar_claims
        +--> get_explanations
        +--> generate_report
        |
        v
Structured investigation result
        |
        v
Node.js -> PostgreSQL -> React

The agent should reason over tool results. It should not perform the underlying numerical prediction itself.

# 22. Agent Tool Contracts

get_claim_details(claim_id)
    -> claim object

run_ml_predictions(claim, model_names?)
    -> model, probability, class, version

run_dl_predictions(claim, model_names?)
    -> model, score/probability, class, version

compare_models(claim)
    -> predictions + agreement/disagreement

run_fraud_rules(claim)
    -> deterministic rule findings

find_similar_claims(claim, k)
    -> historical similar claims

get_explanations(claim, model)
    -> feature contributions

generate_investigation_report(evidence)
    -> structured narrative

Every numerical output must have provenance. If a tool fails, the agent must report the failure and continue only if the remaining evidence is sufficient.

# 23. Similar-Claim Retrieval

The dataset is small enough that a simple nearest-neighbor baseline may be sufficient. FAISS is optional. First build a deterministic similarity representation and evaluate whether retrieval helps investigation quality. Do not introduce a vector database simply to make the architecture appear advanced.

# 24. PostgreSQL Schema

claims
------
id
claim_id
claim_amount
claim_date
diagnosis_code
procedure_code
patient_age
patient_gender
provider_specialty
claim_status
patient_income
patient_marital_status
patient_employment_status
provider_location
claim_type
claim_submission_method
cluster
claim_legitimacy
created_at

predictions
-----------
id
claim_id
model_name
model_version
feature_set
probability
predicted_class
threshold
created_at

benchmark_results
-----------------
id
experiment_id
model_name
feature_set
split_strategy
precision
recall
f1
pr_auc
roc_auc
accuracy
training_time
inference_latency
created_at

investigations
--------------
id
claim_id
risk_level
summary
evidence_json
model_outputs_json
created_at

Raw training data may remain in the filesystem. PostgreSQL is primarily for application persistence and experiment/investigation results.

# 25. Node.js API

GET    /api/health
GET    /api/claims/:claimId
POST   /api/predictions
POST   /api/predictions/batch
GET    /api/models
GET    /api/benchmarks
GET    /api/benchmarks/:modelName
GET    /api/explanations/:claimId
POST   /api/investigations
GET    /api/investigations/:id

Node.js should call Python over HTTP. The Python service should not be directly exposed to the public browser.

# 26. Python FastAPI API

GET  /health
GET  /models
POST /predict
POST /predict/batch
POST /explain
POST /agent/investigate   # if agent is hosted in Python

Use Pydantic schemas for request/response validation. Return structured JSON. Add CORS only as needed for local frontend development. Validate that input columns match the expected feature schema.

# 27. Frontend Pages

Dashboard — dataset/model summary and benchmark overview.

Claims — search/select a claim.

Prediction — submit claim data and view risk.

Model Comparison — ML/DL metrics and charts.

Model Details — configuration, metrics, feature importance, latency.

Explainability — claim-level explanation.

Investigation — launch and display agentic investigation.

History — prior predictions/investigations.

# 28. Local Development

Terminal 1:
    cd backend/node-api
    npm install
    npm run dev
    -> localhost:5000

Terminal 2:
    cd ml-service
    create/activate Python environment
    install dependencies
    uvicorn app.main:app --reload --port 8000
    -> localhost:8000

Terminal 3:
    cd frontend
    npm install
    npm run dev
    -> localhost:3000

PostgreSQL:
    local service -> localhost:5432

Exact ports may be changed, but must be centralized in environment configuration.

# 29. Python Knowledge Required

Do not stop the project to learn all of Python backend development. Learn only the subset required to operate the ML service.

Python modules/imports

classes/functions

virtual environments

Pandas/NumPy

scikit-learn pipelines

PyTorch basics

FastAPI routes

Pydantic request models

HTTP/JSON

exceptions

environment variables

basic logging

model serialization

Because the developer already knows Node.js backend, map concepts between Express and FastAPI instead of relearning backend architecture from scratch.

# 30. Docker Policy

Docker is optional. It must not block milestones 1–12. Only introduce it after the application works locally, unless environment incompatibility makes it necessary.

Do not add Dockerfiles merely for appearance.

Do not require Docker to run the project during development.

If introduced later, containerize Node, Python, and PostgreSQL with Docker Compose.

Document ports, volumes, environment variables, and startup order.

# 31. Experiment Tracking

MLflow is recommended but not required for the first dataset audit. Every experiment must still be recorded even before MLflow is integrated.

experiments/EXP-001-*.md

Experiment ID:
Objective:
Model:
Feature set:
Split:
Preprocessing:
Hyperparameters:
Seed:
Metrics:
Training time:
Inference time:
Findings:
Decision:
Next experiment:

# 32. Progress Tracking

PROJECT_PROGRESS.md must be updated after each milestone.

# Progress

## Current milestone
M1 — Dataset Audit

## Completed
- [x] Dataset loaded
- [x] Schema checked
- [x] Target distribution checked

## Findings
...

## Decisions
...

## Problems
...

## Next
...

## Demo-ready evidence
...

Every progress update should include what can be demonstrated to a reviewer.

# 33. DECISIONS.md Format

## DEC-001 — Cluster feature

Context:
Cluster is extremely predictive.

Options:
A. Keep in all models.
B. Remove completely.
C. Benchmark with and without it.

Decision:
C.

Evidence:
267/270 fraud observations are in Cluster 1.

Risk:
Full-feature results may be inflated.

Revisit when:
Prediction-time availability is established.

Use this structure for every material tradeoff.

# 34. Critical Tradeoffs

## 34.1 Accuracy vs fraud recall

A high-accuracy model can still be useless if it misses fraud. Prioritize PR-AUC and recall/precision tradeoffs.

## 34.2 Cluster performance vs validity

Do not hide Cluster because it hurts performance, and do not blindly keep it because it improves performance. Run both and explain the difference.

## 34.3 ClaimStatus leakage

Determine whether the field exists before the fraud decision. If not, exclude it from production features.

## 34.4 Random split vs temporal split

Random split is useful for algorithm comparison; temporal split is more realistic. Both should be reported.

## 34.5 SMOTE vs class weights

Class weights are the cleaner baseline. SMOTE is an experiment, not a default.

## 34.6 High-cardinality codes

Near-unique categorical fields are not automatically useful. Evaluate semantics and repeated values before encoding.

## 34.7 LSTM/GRU

Do not use a sequence model unless repeated patient/provider history supports meaningful sequences.

## 34.8 Local LLM vs API LLM

Keep the LLM provider behind an interface. Choose local for privacy/offline constraints and API when reasoning quality/development speed is the priority.

## 34.9 FAISS vs no vector search

Use only if similarity retrieval demonstrably improves investigations.

## 34.10 Ten models in every request vs champion model

Train/benchmark all ten, but production prediction should normally use a selected champion. Comparison mode may call multiple models.

# 35. Security and Data Handling

Never commit API keys.

Use .env for secrets.

Do not expose the Python service directly to the browser in the integrated deployment.

Validate all input.

Do not allow arbitrary model paths from requests.

Restrict file upload types and size if upload functionality is added.

Keep raw dataset unchanged.

Do not send claim data to an external LLM unless the data-handling decision permits it.

# 36. Testing

## 36.1 Python tests

Dataset schema tests

Target validation

Preprocessing tests

No-target-in-features test

Train/test isolation tests

Model interface tests

Metric calculation tests

Inference schema tests

## 36.2 Node tests

Route tests

Validation tests

Python-service client tests

Database service tests

Error handling tests

## 36.3 Integration tests

React → Node → Python → Node → React prediction flow

Prediction persistence

Benchmark retrieval

Agent investigation flow

Never remove a test merely to make the build pass.

# 37. Reproducibility

Pin dependency versions where practical.

Record Python/Node versions.

Record random seeds.

Record dataset checksum/version.

Record preprocessing version.

Persist model artifacts.

Persist benchmark results.

Document training commands.

Keep configuration outside source code.

# 38. Milestone-by-Milestone Implementation

| Milestone | Name | Acceptance criteria |
| --- | --- | --- |
| M0 | Repository + documentation | Create repository, PROJECT_SPEC.md, PROJECT_PROGRESS.md, DECISIONS.md, .gitignore, environment skeleton. |
| M1 | Dataset audit | Load Excel, validate schema, profile data, investigate target and suspicious features. |
| M2 | EDA | Create reproducible plots/tables and identify data-quality/leakage issues. |
| M3 | Preprocessing | Implement feature-set registry and reusable preprocessing. |
| M4 | ML baseline | Implement Logistic Regression and common evaluator. |
| M5 | Five ML models | Random Forest, XGBoost, LightGBM, CatBoost + benchmark. |
| M6 | DL framework | PyTorch dataset/training/evaluation infrastructure. |
| M7 | Five DL models | MLP, Residual MLP, 1D CNN, TabTransformer, Autoencoder. |
| M8 | Benchmark/ablation | Run feature-set and split comparisons; error analysis. |
| M9 | Explainability | SHAP + selected DL attribution. |
| M10 | Python service | FastAPI model inference endpoints. |
| M11 | Node backend | Express API, DB, Python client. |
| M12 | Frontend | Dashboard, predictions, benchmark, explanation. |
| M13 | Agent | LangGraph investigation workflow and tools. |
| M14 | Integration | Full end-to-end application. |
| M15 | Final hardening | Tests, reproducibility, documentation, demo dataset/examples, final benchmark. |

# 39. Acceptance Criteria for the Final System

A reviewer can open the local website and see the project dashboard.

A reviewer can submit/select a claim and receive a model-generated fraud probability.

A reviewer can compare all ten trained models.

A reviewer can see PR-AUC, precision, recall, F1, ROC-AUC, confusion matrix and latency.

A reviewer can inspect an explanation for a claim.

A reviewer can launch an agentic investigation.

The agent shows evidence from tools and model outputs.

The agent does not fabricate probabilities or claim facts.

The benchmark is reproducible from documented experiments.

Random and temporal evaluation differences are visible.

Feature leakage/shortcut decisions are explicitly documented.

The application runs locally without Docker.

# 40. What Must Be Shown During Progress Reviews

Dataset audit report

EDA plots and findings

Feature-set decisions

First baseline result

ML benchmark table

DL benchmark table

Ablation showing impact of Cluster/other suspicious fields

Temporal vs random evaluation

Explainability example

Backend API demo

Frontend dashboard demo

Agent investigation demo

Final integrated workflow

Each review should show evidence of the actual work completed, not only screenshots of generated code.

# 41. Antigravity Development Rules

Read PROJECT_SPEC.md, PROJECT_PROGRESS.md and DECISIONS.md before each substantial task.

Inspect existing files before creating new files.

Work milestone-by-milestone.

Do not rewrite the architecture without recording a decision.

Do not silently change evaluation metrics.

Do not silently add/remove models.

Do not hard-code benchmark values.

Do not use target information during preprocessing.

Do not apply SMOTE before splitting.

Do not remove tests to pass.

Run relevant tests after changes.

Update progress documentation after every milestone.

When a tradeoff materially affects architecture or validity, explain options and evidence before implementing the change.

# 42. Antigravity Prompt — M1 Dataset Audit

You are working on Mini-Project 2: Health Insurance Fraud Intelligence Platform.

Read:
- PROJECT_SPEC.md
- PROJECT_PROGRESS.md
- DECISIONS.md

Current milestone: M1 — Dataset Audit.

Dataset:
data/raw/Health Insurance Fraud Claims.xlsx

Do not train models yet.
Do not build frontend/backend yet.
Do not modify the raw file.

Implement:
1. Reproducible Excel loader.
2. Schema validation.
3. Missing-value report.
4. Duplicate report.
5. Target/class distribution report.
6. Dtype report.
7. Unique/cardinality report.
8. Date-range validation.
9. Numerical range/outlier inspection.
10. Investigation of Cluster, ClaimAmount, ClaimStatus,
   DiagnosisCode, ProcedureCode, ClaimID, PatientID, ProviderID.
11. Reusable audit module.
12. Unit tests for schema/target validation.
13. Audit notebook/report.

Pay special attention to leakage and synthetic shortcut risk.
Do not decide that suspicious features are valid merely because they improve
association with the target.

Update PROJECT_PROGRESS.md and DECISIONS.md.

At the end report:
- files changed
- findings
- tests run
- risks
- unresolved tradeoffs
- recommended next milestone.

# 43. Antigravity Prompt — M2 Preprocessing

Read PROJECT_SPEC.md, PROJECT_PROGRESS.md and DECISIONS.md.

Implement only M2 — reusable preprocessing.

Requirements:
- Create explicit feature-set configurations:
  FULL, NO_CLUSTER, CORE.
- Exclude target from every feature matrix.
- Exclude identifiers initially.
- Engineer ClaimDate features.
- Separate numerical/categorical preprocessing.
- Ensure all fitting occurs on training data.
- Make preprocessing reusable for ML and DL.
- Persist preprocessing artifacts.
- Add tests for leakage and train/test isolation.
- Do not train all models yet.
- Document any unresolved feature decisions.

If DiagnosisCode, ProcedureCode, Cluster or ClaimStatus creates a
validity problem, stop and document the tradeoff rather than hiding it.

# 44. Antigravity Prompt — M4/M5 ML

Read all project documentation first.

Implement the classical ML pipeline.

Models:
1. Logistic Regression
2. Random Forest
3. XGBoost
4. LightGBM
5. CatBoost

Requirements:
- common dataset/evaluation interface
- stratified evaluation
- class-imbalance handling
- PR-AUC as primary metric
- precision, recall, F1, ROC-AUC, accuracy
- confusion matrix
- training time
- inference latency
- saved model/preprocessor artifacts
- experiment record for every run

Do not optimize based on the final test set.
Persist benchmark results.
Update progress and decision logs.
Do not hard-code results into the frontend.

# 45. Antigravity Prompt — DL

Read project documentation first.

Implement the PyTorch DL framework and five models:
1. MLP
2. Residual MLP
3. 1D CNN
4. TabTransformer
5. Autoencoder

Requirements:
- consistent preprocessing
- train/validation/test separation
- class imbalance strategy for supervised models
- early stopping/checkpointing
- reproducible seeds
- common evaluation output
- PR-AUC, precision, recall, F1, ROC-AUC
- training and inference timing
- saved artifacts
- documented limitations

Do not add LSTM/GRU unless the dataset audit proves meaningful sequential
patient/provider history exists.

# 46. Antigravity Prompt — Backend Integration

Read all documentation.

Implement local application integration:

Frontend:
React + TypeScript

Application backend:
Node.js + Express

AI/ML service:
Python + FastAPI

Database:
PostgreSQL

Node.js owns the browser-facing API.
Python owns model inference.
Browser must not call Python directly in the integrated application.

Implement:
- health checks
- claim retrieval
- prediction endpoint
- benchmark endpoint
- explanation endpoint
- Python-service client
- database persistence
- validation
- structured errors
- tests

Do not introduce Docker unless explicitly requested.

# 47. Antigravity Prompt — Agent

Read all documentation and existing implementations.

Build one Fraud Investigation Agent using LangGraph.

The agent must use deterministic tools:
- get_claim_details
- run_ml_predictions
- run_dl_predictions
- compare_models
- run_fraud_rules
- find_similar_claims
- get_explanations

Rules:
- Never invent probabilities.
- Never invent claim facts.
- Never invent benchmark values.
- Report model disagreement.
- Distinguish evidence from narrative.
- Produce a structured investigation result.
- Make tool failures visible.
- Keep model inference outside the LLM.

Update progress and decision documentation.

# 48. Final Architecture

React / TypeScript
                           |
                           v
                    Node.js / Express
                    /       |                           /        |                           v         v          v
             PostgreSQL  Python API   Benchmarks
                           |
              +------------+-------------+
              |            |             |
             ML           DL      Explainability
              |            |             |
              +------------+-------------+
                           |
                    Agent Tool Layer
                           |
                       LangGraph
                           |
                         LLM

# 49. Final Engineering Principles

Prefer evidence over assumptions.

Treat benchmark numbers as experimental results, not expected outcomes.

Separate prediction from explanation.

Separate application backend from ML service.

Keep raw data immutable.

Make preprocessing identical between training and inference.

Treat leakage detection as a first-class requirement.

Use temporal evaluation before making deployment claims.

Do not add technology merely to make the project look complex.

Every material tradeoff must be documented.

Every milestone must leave a demonstrable artifact.

Keep the application understandable enough to explain in a technical review.

# 50. Immediate Execution Order

Create repository.

Add raw Excel file under data/raw.

Create this specification as PROJECT_SPEC.md.

Create empty PROJECT_PROGRESS.md and DECISIONS.md.

Run M1 Dataset Audit through Antigravity.

Review Cluster/ClaimStatus/code/identifier findings.

Freeze initial feature-set definitions.

Implement M2 preprocessing.

Implement ML baseline and five-model benchmark.

Implement DL framework and five DL models.

Run ablations and temporal benchmark.

Implement explainability.

Implement Python FastAPI inference service.

Implement Node.js application backend.

Implement React interface.

Implement LangGraph investigation agent.

Integrate, test, document, and prepare final demo.

# 51. Final Note on Project Validity

This project should explicitly acknowledge that the current dataset appears to contain strong synthetic/engineered signals. A high score is not automatically evidence of a production-ready fraud detector. The strongest version of the project is one that measures this issue, compares shortcut-inclusive and shortcut-controlled feature sets, tests temporal generalization, explains false positives/false negatives, and clearly separates what the model learned from what the dataset may have encoded.

# Mini-Project 2 — Master Task Backlog

## Purpose

This file is the working task backlog for Mini-Project 2.

The project is a health-insurance fraud detection and investigation system using:

- React + TypeScript

- Tailwind CSS

- Node.js + Express

- Python + FastAPI

- PostgreSQL

- scikit-learn

- XGBoost

- LightGBM

- CatBoost

- PyTorch

- SHAP

- LangGraph

- MLflow (recommended, but not a blocker)

- FAISS (optional, only if justified)

This is a **master backlog, not a day-wise schedule**.

Tasks should be completed incrementally whenever time is available. Do not reorganize this into a day-by-day plan unless explicitly requested.

---

# 1. Priority System

Use the following priorities:

- **P0** — Required for the mid-semester milestone

- **P1** — Required for the final project

- **P2** — Enhancement, polish, or optional infrastructure

Task status:

- `[ ]` TODO

- `[~]` IN PROGRESS

- `[x]` DONE

- `[!]` BLOCKED

- `[-]` DEFERRED

Do not mark a task complete unless it has actually been implemented, tested, or otherwise verified as appropriate.

---

# 2. Mid-Semester Objective

The mid-semester milestone should produce a coherent, working vertical slice:

```text

Dataset

↓

EDA + Data Audit

↓

Feature Engineering

↓

Reusable Preprocessing

↓

5 ML Models

↓

ML Benchmark

↓

Python FastAPI

↓

Node.js API

↓

Basic React UI

↓

Working Fraud Prediction

```

DL and agent work should be started/documented where practical, but **all 5 DL models and the complete agent are not required for the mid-semester milestone**.

The priority is a stable, technically defensible ML foundation and a working end-to-end application.

---

# 3. P0 — Project Foundation

- [ ] Create/finalize Git repository

- [ ] Create final repository structure

- [ ] Create `README.md`

- [ ] Create `PROJECT_SPEC.md`

- [ ] Create `PROJECT_PROGRESS.md`

- [ ] Create `DECISIONS.md`

- [ ] Create `.gitignore`

- [ ] Create `.env.example`

- [ ] Add dataset under `data/raw/`

- [ ] Establish Python environment

- [ ] Establish Node.js environment

- [ ] Establish React + TypeScript environment

- [ ] Verify Git workflow

---

# 4. P0 — Dataset Audit

Dataset:

`Health Insurance Fraud Claims.xlsx`

Tasks:

- [ ] Load the Excel dataset

- [ ] Identify row count and column count

- [ ] Inspect data types

- [ ] Check missing values

- [ ] Check duplicate rows

- [ ] Check duplicate IDs

- [ ] Check target distribution

- [ ] Calculate fraud rate

- [ ] Analyze numerical columns

- [ ] Analyze categorical columns

- [ ] Analyze date columns

- [ ] Analyze patient repetition

- [ ] Analyze provider repetition

- [ ] Analyze claim repetition

- [ ] Analyze `Cluster`

- [ ] Analyze `ClaimAmount`

- [ ] Analyze `ClaimStatus`

- [ ] Analyze `DiagnosisCode`

- [ ] Analyze `ProcedureCode`

- [ ] Analyze `ClaimID`

- [ ] Analyze `PatientID`

- [ ] Analyze `ProviderID`

## Required risk analysis

- [ ] Identify potential target leakage

- [ ] Identify potential post-outcome variables

- [ ] Identify identifier variables

- [ ] Identify high-cardinality variables

- [ ] Identify suspicious synthetic/engineered patterns

- [ ] Establish prediction-time availability assumptions

- [ ] Record findings in `DECISIONS.md`

## Known dataset finding to preserve

The current dataset has a very strong `Cluster` relationship:

- Cluster 0: 0 fraud

- Cluster 1: 267 fraud

- Cluster 2: 0 fraud

- Cluster 3: 3 fraud

Therefore, `Cluster` must be treated as a potentially suspicious shortcut/leakage feature and explicitly evaluated.

Do not hide this finding simply because it improves model scores.

---

# 5. P0 — EDA

Create/maintain:

```text

notebooks/

├── 01_dataset_audit.ipynb

├── 02_eda.ipynb

└── 03_error_analysis.ipynb

```

Tasks:

- [ ] Fraud vs legitimate distribution

- [ ] Claim amount distribution

- [ ] Fraud vs claim amount

- [ ] Fraud vs patient age

- [ ] Fraud vs gender

- [ ] Fraud vs provider specialty

- [ ] Fraud vs claim type

- [ ] Fraud vs submission method

- [ ] Fraud vs provider location

- [ ] Fraud vs employment status

- [ ] Fraud vs marital status

- [ ] Fraud vs cluster

- [ ] Fraud over time

- [ ] Correlation analysis where meaningful

- [ ] Identify suspicious relationships

- [ ] Record EDA conclusions

- [ ] Ensure plots are reproducible

---

# 6. P0 — Feature Engineering

Create and document a formal feature policy.

## Date features

- [ ] Claim year

- [ ] Claim month

- [ ] Claim day

- [ ] Day of week

- [ ] Quarter

- [ ] Weekend indicator

## Feature sets

Create:

```text

FEATURE_SET_FULL

FEATURE_SET_NO_CLUSTER

FEATURE_SET_CORE

```

### `FEATURE_SET_FULL`

Use defensible prediction-time features, including `Cluster` only if the availability/leakage review permits it.

### `FEATURE_SET_NO_CLUSTER`

Same general feature set but excluding `Cluster`.

### `FEATURE_SET_CORE`

Use only plausible prediction-time claim, demographic, financial, submission, and provider features. Exclude identifiers and suspicious post-outcome fields.

## Feature decisions

- [ ] Decide whether `Cluster` is allowed

- [ ] Decide whether `ClaimStatus` is allowed

- [ ] Exclude raw `ClaimID`

- [ ] Exclude raw `PatientID`

- [ ] Exclude raw `ProviderID`

- [ ] Decide treatment of diagnosis codes

- [ ] Decide treatment of procedure codes

- [ ] Document every material feature decision

---

# 7. P0 — Reusable Preprocessing Pipeline

Do not create separate ad-hoc preprocessing logic for every model.

Target structure:

```text

Raw Claim

↓

Feature Engineering

↓

Reusable Preprocessor

↓

Model

```

Tasks:

- [ ] Numerical preprocessing

- [ ] Categorical preprocessing

- [ ] High-cardinality handling

- [ ] Date preprocessing

- [ ] Training-only fitting

- [ ] Validation transformation

- [ ] Test transformation

- [ ] Inference transformation

- [ ] Save preprocessing artifact

- [ ] Load preprocessing artifact

- [ ] Input schema validation

- [ ] Prevent preprocessing leakage

- [ ] Create tests for preprocessing

Any target encoding must be leakage-safe and fit only within training data/folds.

SMOTE, if tested, must only be applied inside training folds. Do not apply SMOTE before splitting.

Class weights are an acceptable baseline.

---

# 8. P0 — ML Model 1: Logistic Regression

- [ ] Implement training

- [ ] Implement validation

- [ ] Implement evaluation

- [ ] Handle class imbalance appropriately

- [ ] Save model artifact

- [ ] Record experiment

- [ ] Verify inference

---

# 9. P0 — ML Model 2: Random Forest

- [ ] Implement training

- [ ] Implement validation

- [ ] Implement evaluation

- [ ] Handle class imbalance appropriately

- [ ] Save model artifact

- [ ] Record experiment

- [ ] Verify inference

---

# 10. P0 — ML Model 3: XGBoost

- [ ] Implement training

- [ ] Implement validation

- [ ] Implement evaluation

- [ ] Handle class imbalance appropriately

- [ ] Save model artifact

- [ ] Record experiment

- [ ] Verify inference

---

# 11. P0 — ML Model 4: LightGBM

- [ ] Implement training

- [ ] Implement validation

- [ ] Implement evaluation

- [ ] Handle class imbalance appropriately

- [ ] Save model artifact

- [ ] Record experiment

- [ ] Verify inference

---

# 12. P0 — ML Model 5: CatBoost

- [ ] Implement training

- [ ] Implement validation

- [ ] Implement evaluation

- [ ] Handle class imbalance appropriately

- [ ] Use native categorical handling where appropriate

- [ ] Save model artifact

- [ ] Record experiment

- [ ] Verify inference

---

# 13. P0 — Common ML Evaluation Framework

Create one reusable evaluator for all five ML models.

## Primary metric

- [ ] PR-AUC

The dataset is imbalanced, so PR-AUC is the primary metric.

## Additional metrics

- [ ] Recall

- [ ] Precision

- [ ] F1

- [ ] ROC-AUC

- [ ] Confusion matrix

- [ ] Accuracy as a secondary metric

- [ ] Training time

- [ ] Inference latency

- [ ] Calibration where practical

## Threshold policy

- [ ] Do not blindly use threshold 0.5

- [ ] Select threshold using validation data

- [ ] Document threshold selection objective

- [ ] Freeze threshold before final test evaluation

## Evaluation policy

- [ ] Establish stratified/random evaluation

- [ ] Establish temporal evaluation

- [ ] Keep final test set isolated

- [ ] Do not tune against the final test set

---

# 14. P0 — ML Benchmark

Create a common benchmark artifact:

```text

artifacts/

└── benchmarks/

└── ml_benchmark.csv

```

Compare:

```text

Logistic Regression

Random Forest

XGBoost

LightGBM

CatBoost

```

Tasks:

- [ ] Use common evaluation methodology

- [ ] Use comparable data splits

- [ ] Generate benchmark table

- [ ] Generate benchmark visualization

- [ ] Compare PR-AUC

- [ ] Compare recall

- [ ] Compare precision

- [ ] Compare F1

- [ ] Compare ROC-AUC

- [ ] Compare inference latency

- [ ] Identify best model by relevant metrics

- [ ] Record benchmark conclusions

Do not select the "best" model solely from accuracy.

---

# 15. P0 — Leakage / Ablation Experiments

## Cluster ablation

- [ ] Train/evaluate with `Cluster`

- [ ] Train/evaluate without `Cluster`

- [ ] Compare results

- [ ] Document impact

- [ ] Explain whether `Cluster` appears to be a shortcut

## Additional ablations if practical

- [ ] Remove `ClaimAmount`

- [ ] Remove `ClaimStatus`

- [ ] Remove high-cardinality codes

- [ ] Compare feature sets

- [ ] Record conclusions

The purpose is not simply to maximize the score.

The purpose is to determine whether the model is learning defensible fraud signals.

---

# 16. P0 — Python FastAPI ML Service

Target:

```text

ml-service/

└── app/

├── main.py

├── api/

├── schemas/

├── models/

├── preprocessing/

└── services/

```

Endpoints:

```http

GET  /health

GET  /models

POST /predict

POST /predict/batch

```

Tasks:

- [ ] Create FastAPI application

- [ ] Create Pydantic request schema

- [ ] Create prediction response schema

- [ ] Load saved model artifacts

- [ ] Load preprocessing artifacts

- [ ] Implement prediction service

- [ ] Implement batch prediction

- [ ] Validate inputs

- [ ] Handle invalid input

- [ ] Handle model errors

- [ ] Add logging

- [ ] Add environment configuration

- [ ] Write API tests

- [ ] Verify local service

---

# 17. P0 — Node.js Backend Integration

Target:

```text

React

↓

Node.js

↓ HTTP

FastAPI

↓

ML Model

```

The browser should not directly call the Python service in the integrated application.

Tasks:

- [ ] Create Python-service client

- [ ] Create prediction route

- [ ] Create prediction controller

- [ ] Validate incoming request

- [ ] Call FastAPI

- [ ] Normalize response

- [ ] Handle Python-service errors

- [ ] Add timeout handling

- [ ] Add benchmark endpoint

- [ ] Add model listing endpoint

- [ ] Write tests

- [ ] Verify Node → FastAPI communication

Potential endpoints:

```http

GET  /api/health

GET  /api/models

POST /api/predictions

GET  /api/benchmarks

GET  /api/benchmarks/:modelName

```

---

# 18. P0 — Basic React Application

The first UI should be functional rather than heavily polished.

## Prediction page

- [ ] Claim input form

- [ ] Input validation

- [ ] API integration

- [ ] Model selection

- [ ] Prediction result

- [ ] Fraud probability/risk display

- [ ] Loading state

- [ ] Error state

## Benchmark page

- [ ] Model comparison table

- [ ] PR-AUC chart/table

- [ ] Recall comparison

- [ ] F1 comparison where useful

## Optional architecture/status page

- [ ] Show system architecture

- [ ] Show project/model status

Do not spend excessive time on CSS before functionality works.

---

# 19. P1 — Deep Learning Infrastructure

After the ML foundation is stable:

- [ ] PyTorch dataset implementation

- [ ] Reusable training loop

- [ ] Validation loop

- [ ] Checkpointing

- [ ] Early stopping

- [ ] Class imbalance handling

- [ ] Common DL evaluator

- [ ] Reusable DL preprocessing

- [ ] DL artifact saving

- [ ] DL experiment records

---

# 20. P1 — DL Model 1: MLP

- [ ] Define architecture

- [ ] Implement model

- [ ] Train

- [ ] Validate

- [ ] Evaluate

- [ ] Tune reasonable hyperparameters

- [ ] Save artifact

- [ ] Record experiment

---

# 21. P1 — DL Model 2: Residual MLP

- [ ] Define residual block

- [ ] Implement architecture

- [ ] Train

- [ ] Validate

- [ ] Evaluate

- [ ] Compare against standard MLP

- [ ] Record experiment

---

# 22. P1 — DL Model 3: 1D CNN

- [ ] Determine appropriate tabular feature representation

- [ ] Document architectural rationale

- [ ] Implement architecture

- [ ] Train

- [ ] Validate

- [ ] Evaluate

- [ ] Compare with other DL models

- [ ] Record experiment

Do not pretend the dataset is image data. The use of a 1D CNN must be technically justified.

---

# 23. P1 — DL Model 4: TabTransformer

- [ ] Categorical embeddings

- [ ] Numerical feature handling

- [ ] Transformer blocks

- [ ] Attention mechanism

- [ ] Training

- [ ] Validation

- [ ] Evaluation

- [ ] Hyperparameter record

- [ ] Save artifact

- [ ] Record experiment

---

# 24. P1 — DL Model 5: Autoencoder

Use the autoencoder primarily as an anomaly-detection model.

Architecture:

```text

Input

↓

Encoder

↓

Latent Representation

↓

Decoder

↓

Reconstructed Input

↓

Reconstruction Error

↓

Anomaly Score

```

Tasks:

- [ ] Encoder

- [ ] Latent representation

- [ ] Decoder

- [ ] Reconstruction loss

- [ ] Training

- [ ] Anomaly score

- [ ] Threshold strategy

- [ ] Evaluation

- [ ] Save artifact

- [ ] Record experiment

Important:

`Reconstruction Error != automatically calibrated fraud probability`

Do not describe it as a probability unless calibration/interpretation has actually been implemented.

---

# 25. P1 — ML vs DL Benchmark

Compare all ten models:

## ML

- Logistic Regression

- Random Forest

- XGBoost

- LightGBM

- CatBoost

## DL

- MLP

- Residual MLP

- 1D CNN

- TabTransformer

- Autoencoder

Tasks:

- [ ] Same evaluation methodology where applicable

- [ ] Same final test data where methodologically valid

- [ ] PR-AUC comparison

- [ ] Recall comparison

- [ ] Precision comparison

- [ ] F1 comparison

- [ ] ROC-AUC comparison

- [ ] Latency comparison

- [ ] Training-cost comparison

- [ ] Error analysis

- [ ] Document model tradeoffs

---

# 26. P1 — Explainability

## Tree models

- [ ] SHAP global feature importance

- [ ] SHAP local explanation

- [ ] Individual claim explanation

- [ ] Top contributing factors

## DL models

- [ ] Integrated Gradients or another appropriate attribution method

- [ ] Local explanation

- [ ] Compare explanation behavior

## UI

Eventually display something similar to:

```text

Fraud probability: 87%

Top contributing factors:

1. Feature A

2. Feature B

3. Feature C

```

The explanation must originate from model/tooling output. The LLM must not invent model explanations.

---

# 27. P1 — Fraud Investigation Agent

Build the agent after the underlying deterministic tools exist.

Use LangGraph or the selected agent framework.

Conceptual flow:

```text

User

↓

Fraud Investigation Agent

↓

Understand request

↓

Select tools

↓

Execute tools

↓

Collect evidence

↓

Compare model results

↓

Generate investigation report

```

## Tools

- [ ] `get_claim_details()`

- [ ] `run_ml_predictions()`

- [ ] `run_dl_predictions()`

- [ ] `compare_models()`

- [ ] `run_fraud_rules()`

- [ ] `find_similar_claims()`

- [ ] `get_explanations()`

- [ ] `generate_investigation_report()`

The LLM should orchestrate evidence-producing tools.

It must not invent:

- probabilities

- model outputs

- claim facts

- explanations

- database information

- fraud evidence

The agent should explicitly report model disagreement rather than forcing false consensus.

---

# 28. P1 — Deterministic Fraud Rule Engine

Do not put core fraud rules only inside the LLM.

Tasks:

- [ ] Define rule set

- [ ] Implement deterministic rules

- [ ] Return structured evidence

- [ ] Unit test rules

- [ ] Make rule output available to agent

Potential rule categories:

- [ ] Unusually high claim amount

- [ ] Suspicious claim pattern

- [ ] Unusual submission pattern

- [ ] Historical provider pattern

- [ ] Other defensible domain-inspired rules

Rules must be documented and should not be presented as medically or legally authoritative conclusions.

---

# 29. P1 — Similar Claim Retrieval

Only build this after the main system works.

Tasks:

- [ ] Define similarity features

- [ ] Implement nearest-neighbor baseline

- [ ] Retrieve similar claims

- [ ] Return claim IDs

- [ ] Return similarity scores

- [ ] Evaluate usefulness

- [ ] Consider FAISS only if justified

Do not introduce FAISS merely because it sounds advanced.

---

# 30. P1 — PostgreSQL

Tables:

```text

claims

predictions

benchmark_results

investigations

```

Tasks:

- [ ] PostgreSQL setup

- [ ] Define schema

- [ ] Configure connection

- [ ] Store claims

- [ ] Retrieve claims

- [ ] Store predictions

- [ ] Store benchmark results

- [ ] Store investigations

- [ ] Add justified indexes

- [ ] Implement Node database service

- [ ] Write database tests

---

# 31. P1 — Final Integration

Final conceptual architecture:

```text

React

│

▼

Node.js

/      |      \

/       |       \

▼        ▼        ▼

PostgreSQL   FastAPI   Agent

│         │

┌────┴────┐    │

│         │    │

ML         DL   Tools

│         │    │

└────┬────┘    │

│         │

└────┬────┘

▼

Investigation

```

Tasks:

- [ ] React → Node

- [ ] Node → PostgreSQL

- [ ] Node → FastAPI

- [ ] FastAPI → ML

- [ ] FastAPI → DL

- [ ] Agent → tools

- [ ] Agent → models

- [ ] Agent → explanations

- [ ] Agent → database

- [ ] Investigation report → React

---

# 32. P1/P2 — Testing

## Python

- [ ] Preprocessing tests

- [ ] Model loading tests

- [ ] Prediction tests

- [ ] API tests

- [ ] Evaluation tests

- [ ] Agent-tool tests

- [ ] Rule-engine tests

## Node

- [ ] Route tests

- [ ] Controller tests

- [ ] Service tests

- [ ] Python-client tests

- [ ] Error-handling tests

## React

- [ ] Form validation

- [ ] API handling

- [ ] Prediction rendering

- [ ] Error rendering

## Integration

- [ ] React → Node

- [ ] Node → FastAPI

- [ ] FastAPI → model

- [ ] Node → PostgreSQL

- [ ] Agent → tools

- [ ] End-to-end prediction flow

---

# 33. P1/P2 — Reproducibility

Every experiment should record:

- [ ] Experiment ID

- [ ] Dataset version

- [ ] Feature set

- [ ] Train/validation/test split

- [ ] Random seed

- [ ] Preprocessing

- [ ] Model

- [ ] Hyperparameters

- [ ] Metrics

- [ ] Threshold

- [ ] Training time

- [ ] Inference time

- [ ] Model artifact

- [ ] Findings

- [ ] Decision

- [ ] Next experiment

Store experiment records under:

```text

experiments/

├── EXP-001-...

├── EXP-002-...

└── ...

```

---

# 34. P2 — MLflow

MLflow is recommended but should not block core development.

- [ ] Set up MLflow

- [ ] Track experiments

- [ ] Track parameters

- [ ] Track metrics

- [ ] Track artifacts

- [ ] Track model versions

- [ ] Compare experiments

---

# 35. P2 — Final UI

After backend functionality is stable:

- [ ] Main dashboard

- [ ] Model comparison

- [ ] Fraud-risk visualization

- [ ] Claim details

- [ ] Explanation panel

- [ ] Investigation panel

- [ ] Similar claims

- [ ] Agent interface

- [ ] Loading states

- [ ] Error states

- [ ] Responsive design

- [ ] Final visual polish

---

# 36. P2 — Docker

Docker is optional and must not block development.

Only implement after the system works locally.

- [ ] Dockerfile for Node

- [ ] Dockerfile for Python

- [ ] Dockerfile for React

- [ ] PostgreSQL container

- [ ] Docker Compose

- [ ] Environment configuration

- [ ] Verify complete system in containers

Do not spend the initial development period debugging Docker instead of implementing the project.

---

# 37. Repository Structure

Maintain approximately:

```text

mini-project-2/

├── README.md

├── PROJECT_SPEC.md

├── PROJECT_PROGRESS.md

├── DECISIONS.md

├── .gitignore

├── .env.example

│

├── data/

│   ├── raw/

│   │   └── Health Insurance Fraud Claims.xlsx

│   ├── processed/

│   └── README.md

│

├── notebooks/

│   ├── 01_dataset_audit.ipynb

│   ├── 02_eda.ipynb

│   └── 03_error_analysis.ipynb

│

├── backend/

│   └── node-api/

│       ├── src/

│       │   ├── server.js

│       │   ├── app.js

│       │   ├── routes/

│       │   ├── controllers/

│       │   ├── services/

│       │   ├── middleware/

│       │   ├── db/

│       │   ├── clients/

│       │   └── config/

│       ├── tests/

│       └── package.json

│

├── ml-service/

│   ├── app/

│   │   ├── main.py

│   │   ├── api/

│   │   ├── schemas/

│   │   ├── preprocessing/

│   │   ├── models/

│   │   │   ├── ml/

│   │   │   └── dl/

│   │   ├── training/

│   │   ├── evaluation/

│   │   ├── explainability/

│   │   └── agent_tools/

│   ├── tests/

│   └── pyproject.toml

│

├── training/

│   ├── train_ml.py

│   ├── train_dl.py

│   ├── evaluate.py

│   └── run_experiment.py

│

├── artifacts/

│   ├── models/

│   ├── preprocessors/

│   ├── benchmarks/

│   └── explanations/

│

├── experiments/

│   └── EXP-*.md

│

└── frontend/

├── src/

└── package.json

```

Do not force this exact structure if an existing implementation has a technically better structure. Any structural deviation must be documented in `DECISIONS.md`.

---

# 38. Project Documentation Rules

Maintain these files continuously.

## `PROJECT_PROGRESS.md`

After meaningful milestones, record:

- Current milestone

- Completed tasks

- Current implementation

- Findings

- Decisions

- Problems/blockers

- Next recommended tasks

- Demo-ready evidence

## `DECISIONS.md`

For material architectural or modeling decisions, record:

- Context

- Problem

- Options considered

- Decision

- Reason

- Evidence

- Risks

- Revisit condition

## `experiments/EXP-*.md`

Record each meaningful experiment.

---

# 39. Antigravity Operating Rules

Antigravity is the implementation assistant. It must work from this backlog and the project specification.

Before any substantial task:

1. Read `PROJECT_SPEC.md`.

2. Read `PROJECT_PROGRESS.md`.

3. Read `DECISIONS.md`.

4. Inspect the existing repository and relevant files.

5. Determine the current implementation state.

6. Identify the smallest safe implementation for the requested task.

## Antigravity must NOT

- [ ] Silently change the project architecture

- [ ] Remove a model from the required lineup

- [ ] Change primary evaluation metrics without documenting why

- [ ] Remove tests to make code pass

- [ ] Hide leakage or suspicious dataset findings

- [ ] Invent data

- [ ] Invent model results

- [ ] Claim an experiment was run when it was not run

- [ ] Add unnecessary infrastructure

- [ ] Introduce Docker just to solve a local coding problem

- [ ] Introduce FAISS without a demonstrated need

- [ ] Introduce a complex vector database without a demonstrated need

- [ ] Build fake sequences for LSTM/GRU

- [ ] Treat the autoencoder anomaly score as a calibrated fraud probability without calibration

- [ ] Let the agent invent model probabilities or evidence

## Antigravity should

- [ ] Work incrementally

- [ ] Reuse existing code

- [ ] Prefer shared preprocessing/evaluation infrastructure

- [ ] Keep model interfaces consistent

- [ ] Run relevant tests after changes

- [ ] Run the actual experiment before reporting metrics

- [ ] Update documentation after material changes

- [ ] Record material tradeoffs

- [ ] Preserve reproducibility

- [ ] Flag uncertainty instead of guessing

---

# 40. How to Select the Next Task

This backlog is intentionally not day-wise.

Whenever there is free time:

1. Find unfinished **P0** tasks.

2. Choose the smallest logical task that can be completed in the available time.

3. If no P0 task is blocking, work on P1.

4. Use P2 only after core functionality is stable.

5. Do not start a new major subsystem while a critical existing subsystem is broken.

6. Keep the project in a runnable state.

Example:

If only 30 minutes are available:

```text

P0

→ Add FastAPI /health

→ Test it

→ Update PROJECT_PROGRESS.md

```

If 2 hours are available:

```text

P0

→ Implement prediction schema

→ Implement model loading

→ Implement /predict

→ Test inference

```

If several hours are available:

```text

P0

→ Complete one full model integration

→ Run tests

→ Record experiment

→ Update progress

```

---

# 41. Mid-Semester Definition of Done

The mid-semester milestone is considered complete when the following are working:

- [ ] Dataset audit complete

- [ ] EDA complete

- [ ] Feature policy documented

- [ ] Preprocessing pipeline working

- [ ] Logistic Regression working

- [ ] Random Forest working

- [ ] XGBoost working

- [ ] LightGBM working

- [ ] CatBoost working

- [ ] ML benchmark generated

- [ ] Cluster ablation completed

- [ ] FastAPI prediction service working

- [ ] Node.js → FastAPI communication working

- [ ] Basic React prediction UI working

- [ ] End-to-end prediction demonstrated

- [ ] Project documentation updated

- [ ] Git repository in a stable state

DL and the complete agent are **not required to be finished for this checkpoint**.

---

# 42. Final Definition of Done

The final project should contain:

```text

5 ML Models

+

5 DL Models

+

ML vs DL Benchmark

+

Leakage/Ablation Analysis

+

Explainability

+

Fraud Rule Engine

+

Fraud Investigation Agent

+

Similar Claim Retrieval (if justified)

+

PostgreSQL

+

React UI

+

Node.js Backend

+

Python FastAPI ML Service

+

Testing

+

Reproducible Experiments

+

Documentation

```

The final system should be demonstrated as an integrated application rather than as disconnected notebooks.

---

# 43. Core Technical Principle

The objective is **not** to produce the highest possible fraud-detection score.

The objective is to build a system that can defensibly answer:

1. What patterns exist in the dataset?

2. Which features are actually available at prediction time?

3. How do five classical ML models compare?

4. How do five DL approaches compare?

5. How sensitive are results to suspicious features such as `Cluster`?

6. Which model performs best under appropriate metrics?

7. Why did a model classify a claim as suspicious?

8. How can an investigation agent combine model outputs, deterministic rules, claim information, and explanations?

9. Can the complete system work end-to-end through the web application?

Very high scores on this dataset must be interpreted cautiously because the dataset appears to contain strong engineered relationships.

The system should prioritize **technical validity, reproducibility, leakage awareness, and explainability** over artificially maximizing benchmark numbers.